PRONOS

Web3 Prediction Markets Platform

Product Requirements Document (PRD)
Version 2.0 - April 2026
Confidential

About this document
This PRD describes the full PRONOS vision, what has already been built internally, and what we need from an external development team to reach mainnet. Sections clearly mark what already exists (
BUILT
) versus what still needs to be delivered (
TO BUILD
).
The document intentionally keeps strategic roadmap items such as UMA and MoonPay in scope even when they are not yet implemented. Some items are launch-critical, while others are included as optional or nice-to-have future work so they remain visible in planning conversations.

01. General Information and Scope

Project Name

PRONOS - The first on-chain prediction market focused on Latin America.

Vision

Build the most accessible prediction platform for the Latin American market, where anyone can bet on sports, politics, and culture without needing crypto knowledge, complex wallets, or currency conversion expertise.

Launch Goal

Mainnet live before the 2026 FIFA World Cup (June 14, 2026).
Allocated budget: $30,000 USD.

Current Product URL

https://pronos.io/mvp/ - password protected staging environment.

Blockchain Network: Arbitrum (Ethereum Layer 2)

The selected deployment network is Arbitrum, Ethereum's optimistic rollup Layer 2.

CriterionDetails

CriterionDetails

GasAbout $0.01 USD per transaction, which makes micro-bets viable

GasAbout $0.01 USD per transaction, which makes micro-bets viable

SpeedConfirmation in about 250ms

SpeedConfirmation in about 250ms

CompatibilityFully EVM-compatible, so OpenZeppelin contracts do not need to be rewritten

CompatibilityFully EVM-compatible, so OpenZeppelin contracts do not need to be rewritten

EcosystemNative USDC (Circle), full Privy support, Safe multisig available

EcosystemNative USDC (Circle), full Privy support, Safe multisig available

LiquiditySecond-largest L2 by TVL (about $20B+) with broad USDC availability

LiquiditySecond-largest L2 by TVL (about $20B+) with broad USDC availability

Note: The original draft proposed Base because of MXNB availability through Bitso. The plan was later migrated to Arbitrum because of a more mature ecosystem, better tooling support (Safe SDK, Privy), and direct USDC availability as collateral.

Collateral Asset

ParameterSpecification

ParameterSpecification

Primary assetUSDC - Circle stablecoin deployed natively on Arbitrum

Primary assetUSDC - Circle stablecoin deployed natively on Arbitrum

Multi-asset supportNot required in v1. The architecture can support adding assets such as MXNB or DAI without redeploying core contracts

Multi-asset supportNot required in v1. The architecture can support adding assets such as MXNB or DAI without redeploying core contracts

On-Ramps (Funding Methods)

Several deposit paths are planned so users can fund the platform easily:

PathMethodStatusPriority

PathMethodStatusPriority

PathMethodStatusPriority

PathMethodStatusPriority

MoonPayApple Pay, Google Pay, credit and debit cardsTO BUILDHigh - MVP

MoonPayApple Pay, Google Pay, credit and debit cardsTO BUILDHigh - MVP

MoonPayApple Pay, Google Pay, credit and debit cardsTO BUILDHigh - MVP

MoonPayApple Pay, Google Pay, credit and debit cardsTO BUILDHigh - MVP

SPEIMXN bank transfer via Bitso or a similar providerTO BUILDHigh - MVP

SPEIMXN bank transfer via Bitso or a similar providerTO BUILDHigh - MVP

SPEIMXN bank transfer via Bitso or a similar providerTO BUILDHigh - MVP

SPEIMXN bank transfer via Bitso or a similar providerTO BUILDHigh - MVP

Native bridgeArbitrum Bridge for crypto-native usersBUILT (link only)Medium

Native bridgeArbitrum Bridge for crypto-native usersBUILT (link only)Medium

Native bridgeArbitrum Bridge for crypto-native usersBUILT (link only)Medium

Native bridgeArbitrum Bridge for crypto-native usersBUILT (link only)Medium

Direct Bitso flowBuy USDC in Bitso and send it to the walletUnder evaluationPost-MVP

Direct Bitso flowBuy USDC in Bitso and send it to the walletUnder evaluationPost-MVP

Direct Bitso flowBuy USDC in Bitso and send it to the walletUnder evaluationPost-MVP

Direct Bitso flowBuy USDC in Bitso and send it to the walletUnder evaluationPost-MVP

Target flow for non-crypto users:
Open app -> log in with email -> deposit with card / Apple Pay / SPEI -> place a prediction. Total time under 3 minutes.

MoonPay handles the full KYC process (ID verification with national ID or passport), payment processing, and delivery of USDC directly into the user's Arbitrum wallet. The user never needs to understand blockchain mechanics.

02. Smart Contract Architecture

BUILT - Contract System

Custom contracts were built from scratch using Solidity 0.8.24, Foundry, and OpenZeppelin v5.6.1. The architecture is original and optimized for binary markets with dynamic fees.

PronosToken.sol - Conditional Tokens (ERC-1155)

Each market creates two tokens: YES (`marketId * 2`) and NO (`marketId * 2 + 1`).

-	ERC-1155 standard for gas-efficient multi-market support

-	Only authorized pools (minters) can mint or burn tokens

-	`mintPair()`: deposit collateral and receive YES + NO in a 1:1 ratio

-	`burnPair()`: return YES + NO and recover collateral

-	`burn()`: burn winning tokens during redemption

-	Ownership transferred to `MarketFactory` after deployment

MarketFactory.sol - Market Factory

This is the central hub for creating and managing prediction markets.

-	`createMarket()`: deploys a new AMM pool with seed liquidity

-	`resolveMarket()`: declares the winning outcome (YES = 1, NO = 2)

-	`pauseMarket()`: suspends or resumes trading

-	`distributeFees()`: distributes accumulated fees under the 70 / 20 / 10 split

-	Access control: owner (Safe multisig) and resolver (can be a separate multisig)

-	Configurable addresses: treasury, liquidity reserve, emergency reserve, fee collector

PronosAMM.sol - Automated Market Maker (CPMM)

An AMM using the constant product formula ( x * y = k ) with dynamic fees.

-	Base formula: `x * y = k`, where `x` and `y` are YES / NO reserves

-	Buy: user deposits USDC, the pool mints YES + NO pairs, and the CPMM computes output tokens

-	Sell: user returns tokens, a quadratic formula computes collateral out, and the pool burns pairs

-	Redeem: after resolution, winning tokens are redeemed 1:1 for USDC

-	On-chain estimate functions: `estimateBuy()`, `estimateSell()`, `priceYes()`, `priceNo()`

-	All market logic lives on-chain, with no off-chain matching engine

Testing

MetricStatus

MetricStatus

Total tests43 passing

Total tests43 passing

`PronosToken` coverage100%

`PronosToken` coverage100%

`MarketFactory` coverage87%

`MarketFactory` coverage87%

`PronosAMM` coverage82%

`PronosAMM` coverage82%

Full cycle testBuilt: create -> fund -> trade -> resolve -> redeem

Full cycle testBuilt: create -> fund -> trade -> resolve -> redeem

FrameworkFoundry (`forge test`)

FrameworkFoundry (`forge test`)

Dynamic Fee Model

The fee formula adjusts automatically according to implied market probability:

fee% = 5 * (1 - P)

Where `P` is the implied probability of the side being bought.

Market probabilityFee per trade

Market probabilityFee per trade

50 / 50 (maximum uncertainty)2.5%

50 / 50 (maximum uncertainty)2.5%

70 / 301.5%

70 / 301.5%

90 / 100.5%

90 / 100.5%

99 / 1 (nearly decided)0.05%

99 / 1 (nearly decided)0.05%

Principle: charge more when risk and uncertainty are higher, and less when the market has already formed a strong consensus. Fees are deducted before funds enter the pool and are sent directly to the `feeCollector`; they never touch AMM reserves.

Revenue Distribution

DestinationPercentage

DestinationPercentage

Treasury (operations and development)70%

Treasury (operations and development)70%

Liquidity fund (LP incentives)20%

Liquidity fund (LP incentives)20%

Reserve fund (security / emergencies)10%

Reserve fund (security / emergencies)10%

Market Types

TypeStatusDescription

TypeStatusDescription

TypeStatusDescription

Binary (Yes / No)BuiltCovers sports, politics, and culture. Example: "Will Mexico beat Argentina?"

Binary (Yes / No)BuiltCovers sports, politics, and culture. Example: "Will Mexico beat Argentina?"

Binary (Yes / No)BuiltCovers sports, politics, and culture. Example: "Will Mexico beat Argentina?"

Categorical (multiple outcomes)Planned for v2Example: "Who wins La Casa de los Famosos?" with 5+ candidates. Requires AMM extension

Categorical (multiple outcomes)Planned for v2Example: "Who wins La Casa de los Famosos?" with 5+ candidates. Requires AMM extension

Categorical (multiple outcomes)Planned for v2Example: "Who wins La Casa de los Famosos?" with 5+ candidates. Requires AMM extension

Scalar (numeric range)Planned for v2Economic markets such as exchange rate or inflation

Scalar (numeric range)Planned for v2Economic markets such as exchange rate or inflation

Scalar (numeric range)Planned for v2Economic markets such as exchange rate or inflation

TO BUILD - Contracts

ItemDetail

ItemDetail

Deploy to Arbitrum SepoliaScript is ready (`DeployProtocol.s.sol`), but still needs RPC and deployer execution

Deploy to Arbitrum SepoliaScript is ready (`DeployProtocol.s.sol`), but still needs RPC and deployer execution

Deploy to Arbitrum OneSame script, with mainnet RPC and Arbiscan verification

Deploy to Arbitrum OneSame script, with mainnet RPC and Arbiscan verification

Fuzz testingAMM edge cases such as extreme amounts, reentrancy, overflow

Fuzz testingAMM edge cases such as extreme amounts, reentrancy, overflow

UMA integrationConnect market resolution to UMA Optimistic Oracle

UMA integrationConnect market resolution to UMA Optimistic Oracle

Categorical marketsExtend the AMM to support 3+ outcomes

Categorical marketsExtend the AMM to support 3+ outcomes

03. Resolution and Oracles

Dual Resolution Mechanism

The platform will use two different resolution mechanisms depending on the market category:

CategoryMechanismRationale

CategoryMechanismRationale

CategoryMechanismRationale

Sports / Reality TV (Liga MX, FIFA, Exatlon, La Casa de los Famosos)Custodial multisig oracle (2-of-3)Results are public and easy to verify via broadcasts and official sources

Sports / Reality TV (Liga MX, FIFA, Exatlon, La Casa de los Famosos)Custodial multisig oracle (2-of-3)Results are public and easy to verify via broadcasts and official sources

Sports / Reality TV (Liga MX, FIFA, Exatlon, La Casa de los Famosos)Custodial multisig oracle (2-of-3)Results are public and easy to verify via broadcasts and official sources

Politics / Economy (elections, legislation, appointments, macro data)UMA Optimistic OracleHandles arbitrary real-world events with on-chain dispute resolution

Politics / Economy (elections, legislation, appointments, macro data)UMA Optimistic OracleHandles arbitrary real-world events with on-chain dispute resolution

Politics / Economy (elections, legislation, appointments, macro data)UMA Optimistic OracleHandles arbitrary real-world events with on-chain dispute resolution

Special marketsCase by caseMultisig or UMA depending on event complexity

Special marketsCase by caseMultisig or UMA depending on event complexity

Special marketsCase by caseMultisig or UMA depending on event complexity

BUILT - Multisig Resolution

ComponentSpecification

ComponentSpecification

TypeGnosis Safe multisig (2-of-3 or 3-of-5)

TypeGnosis Safe multisig (2-of-3 or 3-of-5)

SignersFounder, co-founder, trusted third party

SignersFounder, co-founder, trusted third party

ProcessResolver proposes a result, required signatures are collected, then `resolveMarket()` executes

ProcessResolver proposes a result, required signatures are collected, then `resolveMarket()` executes

ToolingSafe SDK integrated into the admin panel (`protocol-kit` + `api-kit`)

ToolingSafe SDK integrated into the admin panel (`protocol-kit` + `api-kit`)

Supported chainsArbitrum Sepolia and Arbitrum One

Supported chainsArbitrum Sepolia and Arbitrum One

Admin UICreate Safe, connect existing Safe, propose / sign / execute directly from `/mvp/admin`

Admin UICreate Safe, connect existing Safe, propose / sign / execute directly from `/mvp/admin`

TO BUILD - UMA Optimistic Oracle

UMA should be integrated for political and complex markets where resolution is not obviously mechanical.

ComponentRequirement

ComponentRequirement

UMA interfaceAdapter contract connecting `MarketFactory` to UMA `OptimisticOracleV3`

UMA interfaceAdapter contract connecting `MarketFactory` to UMA `OptimisticOracleV3`

Result proposalAnyone can propose an outcome by posting a USDC bond

Result proposalAnyone can propose an outcome by posting a USDC bond

Dispute window48 hours; if no one disputes, the result stands

Dispute window48 hours; if no one disputes, the result stands

EscalationIf disputed, it escalates to UMA's DVM, where UMA token holders vote on-chain

EscalationIf disputed, it escalates to UMA's DVM, where UMA token holders vote on-chain

Auto-resolutionAfter the dispute window ends without challenge, `resolveMarket()` runs automatically

Auto-resolutionAfter the dispute window ends without challenge, `resolveMarket()` runs automatically

Resolution rulesRules are defined when the market is created, using UMA ancillary data

Resolution rulesRules are defined when the market is created, using UMA ancillary data

Note: UMA interfaces and comments are already scaffolded in the contract code. What remains is the adapter contract and callback wiring.

Dispute Process

OracleProcess

OracleProcess

Multisig (sports / TV)If an error is detected, signers deliberate and correct it by majority vote. The curation committee is the final arbiter

Multisig (sports / TV)If an error is detected, signers deliberate and correct it by majority vote. The curation committee is the final arbiter

UMA (politics)Any token holder can dispute during the dispute window. The dispute escalates to UMA's DVM, and the majority determines the final result

UMA (politics)Any token holder can dispute during the dispute window. The dispute escalates to UMA's DVM, and the majority determines the final result

Ambiguous cases such as cancellations, technical ties, or postponed events must be handled according to the pre-defined resolution rules stored with the market.

Execution Timelines

PhaseMultisigUMA

PhaseMultisigUMA

PhaseMultisigUMA

Reporting period24h after event24h after event

Reporting period24h after event24h after event

Reporting period24h after event24h after event

Dispute periodNot applicable48h after proposal

Dispute periodNot applicable48h after proposal

Dispute periodNot applicable48h after proposal

Resolution with no dispute24-48hAutomatic at dispute-window close

Resolution with no dispute24-48hAutomatic at dispute-window close

Resolution with no dispute24-48hAutomatic at dispute-window close

Resolution with dispute24-48h (multisig deliberation)5-7 business days (DVM voting)

Resolution with dispute24-48h (multisig deliberation)5-7 business days (DVM voting)

Resolution with dispute24-48h (multisig deliberation)5-7 business days (DVM voting)

Fund releaseImmediate after resolutionImmediate after resolution

Fund releaseImmediate after resolutionImmediate after resolution

Fund releaseImmediate after resolutionImmediate after resolution

Oracle feeNoneAbout 1.5% of market value, paid by the protocol

Oracle feeNoneAbout 1.5% of market value, paid by the protocol

Oracle feeNoneAbout 1.5% of market value, paid by the protocol

04. Frontend and User Experience

BUILT - Technical Stack

LayerTechnology

LayerTechnology

FrameworkReact 18 + Vite 5 (SPA, mobile-first)

FrameworkReact 18 + Vite 5 (SPA, mobile-first)

RoutingReact Router v6 with basename `/mvp`

RoutingReact Router v6 with basename `/mvp`

Auth / WalletPrivy (`@privy-io/react-auth`)

Auth / WalletPrivy (`@privy-io/react-auth`)

Blockchain library`ethers.js` v5.7.2

Blockchain library`ethers.js` v5.7.2

StylingCustom CSS, proprietary design system, dark theme, responsive

StylingCustom CSS, proprietary design system, dark theme, responsive

MonitoringSentry (`@sentry/react`, `ErrorBoundary`, privacy-safe)

MonitoringSentry (`@sentry/react`, `ErrorBoundary`, privacy-safe)

HostingVercel (static + serverless functions)

HostingVercel (static + serverless functions)

LanguageSpanish only

LanguageSpanish only

BUILT - Pages and Components

Home ( /mvp/ )

-	Hero carousel with featured markets

-	Market grid with live data (Polymarket Gamma API + internal markets)

-	"How it works" visual section

-	Animated market ticker

-	Search bar and filtering

-	Footer links

-	Responsive tablet and mobile layouts

Market Page ( /mvp/market?id= )

-	Ring-chart probability visualization

-	Trading panel with outcome and amount selection

-	Payout preview with real-time dynamic fee calculation

-	Tabs for Rules, Market Context, Comments, Top Holders, Positions, and Activity

-	Sticky sidebar for quick trading

-	Support for resolved markets with final winner state

Portfolio ( /mvp/portfolio )

-	Chain-aware user USDC balance

-	Open positions list with individual P&L

-	Summary of total invested, current value, and profit / loss

Admin Panel ( /mvp/admin )

-	Restricted access with server-side auth through `/api/user`

-	Protocol mode toggle (Polymarket <-> Internal protocol)

-	Market creation form (question, category, date, oracle, liquidity)

-	Market list with pause and resolve actions

-	Fee-formula and 70 / 20 / 10 distribution display

-	Deployed-contract status panel

-	Full Safe SDK integration for create / connect / propose / sign / execute

-	Non-admin users receive a 404 page, making the route undiscoverable

Bet Slip (Trade Modal)

-	Quick amount selectors ($5, $10, $25, $50) plus custom entry

-	Dynamic calculation of fee, estimated payout, potential profit, and implied probability

-	Auto network switching when user is on the wrong chain

-	Full flow: check balance -> approve USDC -> sign -> place order

-	Unauthenticated users see a "Join the waitlist" action via Tally

BUILT - Authentication and Onboarding

CapabilityStatus

CapabilityStatus

Email loginBuilt via Privy

Email loginBuilt via Privy

Google loginBuilt via Privy

Google loginBuilt via Privy

Wallet login (MetaMask, Coinbase Wallet, etc.)Built via Privy

Wallet login (MetaMask, Coinbase Wallet, etc.)Built via Privy

Auto-created embedded wallet (ERC-4337)Built and invisible to user

Auto-created embedded wallet (ERC-4337)Built and invisible to user

Username registrationBuilt with "Skip" option and auto-generated fallback

Username registrationBuilt with "Skip" option and auto-generated fallback

Persistent sessionsBuilt via Privy embedded wallets

Persistent sessionsBuilt via Privy embedded wallets

Multi-chainPolygon + Arbitrum + Arbitrum Sepolia

Multi-chainPolygon + Arbitrum + Arbitrum Sepolia

Auto network switchBuilt

Auto network switchBuilt

Chain-aware USDC balanceBuilt

Chain-aware USDC balanceBuilt

Deposit linkBuilt according to active protocol mode

Deposit linkBuilt according to active protocol mode

BUILT - Dual Mode: Polymarket + Internal Protocol

The platform currently operates in two modes, controlled from the admin panel:

ModeDescription

ModeDescription

PolymarketShows Polymarket markets from Gamma and routes trades through the Polygon CLOB

PolymarketShows Polymarket markets from Gamma and routes trades through the Polygon CLOB

Internal protocolShows admin-created markets and routes trades through `PronosAMM` on Arbitrum

Internal protocolShows admin-created markets and routes trades through `PronosAMM` on Arbitrum

The switch is reactive across the app through a custom event. At the current stage, Polymarket mode is used to validate UX on real markets while the internal contracts are being prepared for deployment.

TO BUILD - Frontend

ItemDetailPriority

ItemDetailPriority

ItemDetailPriority

Connect frontend to internal contracts`contracts.js` library for `PronosAMM` buy / sell / redeemHigh

Connect frontend to internal contracts`contracts.js` library for `PronosAMM` buy / sell / redeemHigh

Connect frontend to internal contracts`contracts.js` library for `PronosAMM` buy / sell / redeemHigh

Buy / sell panel for internal protocolDetect market type and route to the right AMM flowHigh

Buy / sell panel for internal protocolDetect market type and route to the right AMM flowHigh

Buy / sell panel for internal protocolDetect market type and route to the right AMM flowHigh

Real-time AMM pricingRead `priceYes()` and `priceNo()` from contracts and show them in UIHigh

Real-time AMM pricingRead `priceYes()` and `priceNo()` from contracts and show them in UIHigh

Real-time AMM pricingRead `priceYes()` and `priceNo()` from contracts and show them in UIHigh

Slippage previewUse `estimateBuy()` and `estimateSell()` before confirming tradeHigh

Slippage previewUse `estimateBuy()` and `estimateSell()` before confirming tradeHigh

Slippage previewUse `estimateBuy()` and `estimateSell()` before confirming tradeHigh

Unified portfolioMerge Polymarket and internal protocol positions into one viewMedium

Unified portfolioMerge Polymarket and internal protocol positions into one viewMedium

Unified portfolioMerge Polymarket and internal protocol positions into one viewMedium

Historical price chartLine or OHLC chart using `price_snapshots` tableMedium

Historical price chartLine or OHLC chart using `price_snapshots` tableMedium

Historical price chartLine or OHLC chart using `price_snapshots` tableMedium

MoonPay widgetEmbedded card / Apple Pay / Google Pay funding flowHigh

MoonPay widgetEmbedded card / Apple Pay / Google Pay funding flowHigh

MoonPay widgetEmbedded card / Apple Pay / Google Pay funding flowHigh

Push notificationsMarket opening and resolution alerts via WhatsApp / SMS / pushLow

Push notificationsMarket opening and resolution alerts via WhatsApp / SMS / pushLow

Push notificationsMarket opening and resolution alerts via WhatsApp / SMS / pushLow

Gas sponsoringTurn on Privy paymaster so users do not pay gas directlyMedium

Gas sponsoringTurn on Privy paymaster so users do not pay gas directlyMedium

Gas sponsoringTurn on Privy paymaster so users do not pay gas directlyMedium

Final responsive passMobile and tablet reviewMedium

Final responsive passMobile and tablet reviewMedium

Final responsive passMobile and tablet reviewMedium

PWAService worker and app-like mobile install experienceLow

PWAService worker and app-like mobile install experienceLow

PWAService worker and app-like mobile install experienceLow

Full Visualization Vision

ComponentStatusDescription

ComponentStatusDescription

ComponentStatusDescription

Real-time probability visualizationBuilt (ring chart)Visual chart showing YES / NO movement from market open

Real-time probability visualizationBuilt (ring chart)Visual chart showing YES / NO movement from market open

Real-time probability visualizationBuilt (ring chart)Visual chart showing YES / NO movement from market open

Price historyTo buildHourly / daily OHLC view for market trend analysis

Price historyTo buildHourly / daily OHLC view for market trend analysis

Price historyTo buildHourly / daily OHLC view for market trend analysis

Position panel (P&L)Built (basic)Dashboard with active markets, invested amount, current value, unrealized P&L

Position panel (P&L)Built (basic)Dashboard with active markets, invested amount, current value, unrealized P&L

Position panel (P&L)Built (basic)Dashboard with active markets, invested amount, current value, unrealized P&L

Active market feedBuiltFilterable list by category, volume, and close date

Active market feedBuiltFilterable list by category, volume, and close date

Active market feedBuiltFilterable list by category, volume, and close date

Individual market viewBuiltDetail view with rules, oracle, activity, comments

Individual market viewBuiltDetail view with rules, oracle, activity, comments

Individual market viewBuiltDetail view with rules, oracle, activity, comments

Push notificationsTo buildAlerts for market open, near resolution, and final result

Push notificationsTo buildAlerts for market open, near resolution, and final result

Push notificationsTo buildAlerts for market open, near resolution, and final result

LeaderboardTo buildPublic ranking by user P&L and volume

LeaderboardTo buildPublic ranking by user P&L and volume

LeaderboardTo buildPublic ranking by user P&L and volume

05. Backend and Infrastructure

BUILT - Serverless API (Vercel Functions)

EndpointFunction

EndpointFunction

`GET /api/markets`List internal protocol markets with current price

`GET /api/markets`List internal protocol markets with current price

`GET /api/market?id=`Market detail plus 50 price snapshots, 20 recent trades, and total volume

`GET /api/market?id=`Market detail plus 50 price snapshots, 20 recent trades, and total volume

`GET /api/positions?address=`User positions with P&L calculation for active and resolved markets

`GET /api/positions?address=`User positions with P&L calculation for active and resolved markets

`GET /api/user?privyId=`User profile plus admin flag, evaluated server-side

`GET /api/user?privyId=`User profile plus admin flag, evaluated server-side

`GET /api/indexer`On-chain event indexer (Vercel Cron, every minute)

`GET /api/indexer`On-chain event indexer (Vercel Cron, every minute)

`GET /api/migrate?key=`Database migration endpoint protected by key

`GET /api/migrate?key=`Database migration endpoint protected by key

`GET /api/bitso?action=`MXN <-> USDC quote stub prepared for a real integration

`GET /api/bitso?action=`MXN <-> USDC quote stub prepared for a real integration

BUILT - Database (Neon PostgreSQL)

TablePurpose

TablePurpose

`users`Registered users (`privyId`, username, admin flag)

`users`Registered users (`privyId`, username, admin flag)

`protocol_markets`Internal protocol markets (`chain_id`, `pool_address`, question, status, outcome)

`protocol_markets`Internal protocol markets (`chain_id`, `pool_address`, question, status, outcome)

`trades`Indexed trade history, deduplicated by `tx_hash + log_index`

`trades`Indexed trade history, deduplicated by `tx_hash + log_index`

`positions`Materialized user positions by market

`positions`Materialized user positions by market

`price_snapshots`AMM price snapshots for charts

`price_snapshots`AMM price snapshots for charts

`indexer_state`Last processed block by chain

`indexer_state`Last processed block by chain

There are six indices for fast queries, and migrations can be run through a protected endpoint.

BUILT - On-Chain Indexer

The indexer reads blockchain events and writes data into PostgreSQL:

-	`MarketCreated` -> register market

-	`SharesBought` / `SharesSold` -> store trade and update user position

-	`MarketResolved` -> update market status

-	Price snapshots -> read `reserveYes()` / `reserveNo()` and derive CPMM pricing

This runs through Vercel Cron every minute or via an authenticated manual trigger.

BUILT - Monitoring

ToolUse

ToolUse

SentryFrontend error tracking with privacy-safe setup

SentryFrontend error tracking with privacy-safe setup

Structured loggerJSON logging in API routes with duration, CORS, and stack traces

Structured loggerJSON logging in API routes with duration, CORS, and stack traces

TO BUILD - Backend

ItemDetailPriority

ItemDetailPriority

ItemDetailPriority

Real Bitso APIReplace stub with production MXN <-> USDC quotes and SPEI funding integrationMedium

Real Bitso APIReplace stub with production MXN <-> USDC quotes and SPEI funding integrationMedium

Real Bitso APIReplace stub with production MXN <-> USDC quotes and SPEI funding integrationMedium

MoonPay webhookReceive deposit confirmations and update DB stateHigh

MoonPay webhookReceive deposit confirmations and update DB stateHigh

MoonPay webhookReceive deposit confirmations and update DB stateHigh

Rate limitingProtect public endpoints from abuseHigh

Rate limitingProtect public endpoints from abuseHigh

Rate limitingProtect public endpoints from abuseHigh

Input validationSanitize all user-provided inputs in API routesHigh

Input validationSanitize all user-provided inputs in API routesHigh

Input validationSanitize all user-provided inputs in API routesHigh

CSRF protectionAdd tokens to POST endpointsMedium

CSRF protectionAdd tokens to POST endpointsMedium

CSRF protectionAdd tokens to POST endpointsMedium

Leaderboard APIPublic ranking endpoint by P&L / volumeLow

Leaderboard APIPublic ranking endpoint by P&L / volumeLow

Leaderboard APIPublic ranking endpoint by P&L / volumeLow

06. Security

BUILT - Security Headers

HeaderValueStatus

HeaderValueStatus

HeaderValueStatus

`X-Frame-Options``DENY`Built

`X-Frame-Options``DENY`Built

`X-Frame-Options``DENY`Built

`X-Content-Type-Options``nosniff`Built

`X-Content-Type-Options``nosniff`Built

`X-Content-Type-Options``nosniff`Built

`Referrer-Policy``strict-origin-when-cross-origin`Built

`Referrer-Policy``strict-origin-when-cross-origin`Built

`Referrer-Policy``strict-origin-when-cross-origin`Built

`Permissions-Policy``camera=(), microphone=(), geolocation=(), payment=(), usb=()`Built

`Permissions-Policy``camera=(), microphone=(), geolocation=(), payment=(), usb=()`Built

`Permissions-Policy``camera=(), microphone=(), geolocation=(), payment=(), usb=()`Built

`Strict-Transport-Security``max-age=63072000; includeSubDomains; preload`Built

`Strict-Transport-Security``max-age=63072000; includeSubDomains; preload`Built

`Strict-Transport-Security``max-age=63072000; includeSubDomains; preload`Built

`CORS`Restricted to `pronos.io` and localhostBuilt

`CORS`Restricted to `pronos.io` and localhostBuilt

`CORS`Restricted to `pronos.io` and localhostBuilt

`X-XSS-Protection``0` (disabled, replaced by CSP)Built

`X-XSS-Protection``0` (disabled, replaced by CSP)Built

`X-XSS-Protection``0` (disabled, replaced by CSP)Built

Internal Security Audit - Findings

Resolved

-	C1: Admin authentication moved server-side

-	C4: Admin allowlist removed from frontend bundle

-	H2: `X-Frame-Options: DENY`

-	M1-M5: Security headers completed plus restrictive CORS

Still Open

IDSeverityDescription

IDSeverityDescription

IDSeverityDescription

C2CriticalCLOB credentials are passed in POST body instead of being derived server-side

C2CriticalCLOB credentials are passed in POST body instead of being derived server-side

C2CriticalCLOB credentials are passed in POST body instead of being derived server-side

C3Critical`DATABASE_URL` is reachable from frontend API layer; infrastructure tiers need separation

C3Critical`DATABASE_URL` is reachable from frontend API layer; infrastructure tiers need separation

C3Critical`DATABASE_URL` is reachable from frontend API layer; infrastructure tiers need separation

H1HighMissing Content-Security-Policy

H1HighMissing Content-Security-Policy

H1HighMissing Content-Security-Policy

H3High`/mvp/admin` still lacks fully hardened server-side auth

H3High`/mvp/admin` still lacks fully hardened server-side auth

H3High`/mvp/admin` still lacks fully hardened server-side auth

H4High`/api/user` can be enumerated without authentication

H4High`/api/user` can be enumerated without authentication

H4High`/api/user` can be enumerated without authentication

M6MediumNo SRI on external scripts

M6MediumNo SRI on external scripts

M6MediumNo SRI on external scripts

M7MediumNo CSRF protection on POST requests

M7MediumNo CSRF protection on POST requests

M7MediumNo CSRF protection on POST requests

M8Medium`localStorage` acts as the source of truth for protocol mode

M8Medium`localStorage` acts as the source of truth for protocol mode

M8Medium`localStorage` acts as the source of truth for protocol mode

M9MediumVite dev proxy points to production

M9MediumVite dev proxy points to production

M9MediumVite dev proxy points to production

M10Medium`ethers.js` v5.7.2 is outdated; upgrade to v6

M10Medium`ethers.js` v5.7.2 is outdated; upgrade to v6

M10Medium`ethers.js` v5.7.2 is outdated; upgrade to v6

Admin Roles and Multisig

RoleControlImplementation

RoleControlImplementation

RoleControlImplementation

Owner (Safe 3-of-5)Pause contracts, create markets, distribute fees, update protocol addressesGnosis Safe on Arbitrum

Owner (Safe 3-of-5)Pause contracts, create markets, distribute fees, update protocol addressesGnosis Safe on Arbitrum

Owner (Safe 3-of-5)Pause contracts, create markets, distribute fees, update protocol addressesGnosis Safe on Arbitrum

Resolver (Safe 2-of-3)Resolve markets and set the winning outcomeSame Safe or a separate Safe

Resolver (Safe 2-of-3)Resolve markets and set the winning outcomeSame Safe or a separate Safe

Resolver (Safe 2-of-3)Resolve markets and set the winning outcomeSame Safe or a separate Safe

Admin UIWeb management through `/mvp/admin`Server-side auth, username-based

Admin UIWeb management through `/mvp/admin`Server-side auth, username-based

Admin UIWeb management through `/mvp/admin`Server-side auth, username-based

There is no arbitrary upgradeability. Any change in contract logic requires multisig approval. Contracts are intended to be immutable, so logic changes require a new deployment and migration.

TO BUILD - Security

ItemDetailPriority

ItemDetailPriority

ItemDetailPriority

Resolve C2 and C3Separate CLOB credentials and DB access from frontend-exposed layersCritical

Resolve C2 and C3Separate CLOB credentials and DB access from frontend-exposed layersCritical

Resolve C2 and C3Separate CLOB credentials and DB access from frontend-exposed layersCritical

CSP headersAdd a restrictive Content-Security-PolicyHigh

CSP headersAdd a restrictive Content-Security-PolicyHigh

CSP headersAdd a restrictive Content-Security-PolicyHigh

Complete admin authAdd true server-side middleware, not just username checksHigh

Complete admin authAdd true server-side middleware, not just username checksHigh

Complete admin authAdd true server-side middleware, not just username checksHigh

Rate limitingAcross all API routesHigh

Rate limitingAcross all API routesHigh

Rate limitingAcross all API routesHigh

Contract fuzz testingReentrancy, overflow, and extreme-amount edge casesHigh

Contract fuzz testingReentrancy, overflow, and extreme-amount edge casesHigh

Contract fuzz testingReentrancy, overflow, and extreme-amount edge casesHigh

External auditSpecialized third-party audit before high-value mainnet usePost-launch

External auditSpecialized third-party audit before high-value mainnet usePost-launch

External auditSpecialized third-party audit before high-value mainnet usePost-launch

Bug bountyLaunch a public bug bounty after go-livePost-launch

Bug bountyLaunch a public bug bounty after go-livePost-launch

Bug bountyLaunch a public bug bounty after go-livePost-launch

07. Market Curation

v1 - Admin-Managed Markets

In v1, market creation is restricted to administrators with access to the control panel. User-generated markets are planned for v2 only.

BUILT - Admin Panel

-	Create market: question, options, closing date, oracle, initial liquidity, and resolution rules

-	Pause / resume market when unexpected events happen

-	Resolve market by selecting the winning outcome

-	Display fee metrics, distribution, and contract status

-	Safe integration for propose / sign / execute directly in UI

TO BUILD

ItemDetailPriority

ItemDetailPriority

ItemDetailPriority

Wire forms to contractsConnect market creation form to `MarketFactory.createMarket()` via SafeHigh

Wire forms to contractsConnect market creation form to `MarketFactory.createMarket()` via SafeHigh

Wire forms to contractsConnect market creation form to `MarketFactory.createMarket()` via SafeHigh

Wire resolve / pauseMake admin buttons execute Safe multisig transactionsHigh

Wire resolve / pauseMake admin buttons execute Safe multisig transactionsHigh

Wire resolve / pauseMake admin buttons execute Safe multisig transactionsHigh

Metrics dashboardVolume, participants, accumulated fees, and liquidity by marketMedium

Metrics dashboardVolume, participants, accumulated fees, and liquidity by marketMedium

Metrics dashboardVolume, participants, accumulated fees, and liquidity by marketMedium

User managementPause accounts for suspicious behaviorLow

User managementPause accounts for suspicious behaviorLow

User managementPause accounts for suspicious behaviorLow

User-generated marketsAllow moderated market proposals in v2Post-MVP

User-generated marketsAllow moderated market proposals in v2Post-MVP

User-generated marketsAllow moderated market proposals in v2Post-MVP

Launch Market Set (Target: FIFA World Cup 2026)

CategoryExample markets

CategoryExample markets

FIFA World CupWill Mexico reach the Round of 16? Who wins the group? Will Argentina repeat?

FIFA World CupWill Mexico reach the Round of 16? Who wins the group? Will Argentina repeat?

Liga MXWho wins Clausura 2026? Relegation outcome?

Liga MXWho wins Clausura 2026? Relegation outcome?

Mexico politicsMidterm elections, reforms, appointments

Mexico politicsMidterm elections, reforms, appointments

Reality TVLa Casa de los Famosos, Exatlon, La Academia

Reality TVLa Casa de los Famosos, Exatlon, La Academia

Crypto / EconomyBitcoin price, exchange rate, inflation

Crypto / EconomyBitcoin price, exchange rate, inflation

The launch plan is to curate 5 to 10 markets with seed liquidity in USDC.

08. Roadmap and Current Status

Phase 1: Foundation and Contracts - About 85% Complete

ItemStatus

ItemStatus

Hybrid architecture defined (Polymarket + internal protocol)Built

Hybrid architecture defined (Polymarket + internal protocol)Built

Core contracts: `PronosToken`, `PronosAMM`, `MarketFactory`Built

Core contracts: `PronosToken`, `PronosAMM`, `MarketFactory`Built

43 Foundry tests passingBuilt

43 Foundry tests passingBuilt

Reproducible deployment script (`DeployProtocol.s.sol`)Built

Reproducible deployment script (`DeployProtocol.s.sol`)Built

Safe SDK integrated in admin panelBuilt

Safe SDK integrated in admin panelBuilt

Arbitrum Sepolia config in `foundry.toml`Built

Arbitrum Sepolia config in `foundry.toml`Built

Deploy to Arbitrum SepoliaTo build

Deploy to Arbitrum SepoliaTo build

Create Safe multisig in testnetTo build

Create Safe multisig in testnetTo build

Transfer ownership to SafeTo build

Transfer ownership to SafeTo build

Phase 2: Features and UI - About 75% Complete

ItemStatus

ItemStatus

Full frontend (Home, Market, Portfolio, Admin)Built

Full frontend (Home, Market, Portfolio, Admin)Built

Polymarket integration (Gamma + CLOB)Built

Polymarket integration (Gamma + CLOB)Built

Admin panel with market CRUD + Safe SDKBuilt

Admin panel with market CRUD + Safe SDKBuilt

Wallet and onboarding (Privy, multi-chain, auto-switch)Built

Wallet and onboarding (Privy, multi-chain, auto-switch)Built

Backend: schema, indexer, APIs, price snapshotsBuilt

Backend: schema, indexer, APIs, price snapshotsBuilt

Monitoring: Sentry and structured loggingBuilt

Monitoring: Sentry and structured loggingBuilt

Bet slip with dynamic fee and previewBuilt

Bet slip with dynamic fee and previewBuilt

Responsive tablet + mobileBuilt

Responsive tablet + mobileBuilt

OG metadata, Twitter cards, faviconBuilt

OG metadata, Twitter cards, faviconBuilt

Waitlist gate (Tally)Built

Waitlist gate (Tally)Built

Connect frontend to internal contractsTo build

Connect frontend to internal contractsTo build

Wire admin forms to contracts via SafeTo build

Wire admin forms to contracts via SafeTo build

Integrate MoonPayTo build

Integrate MoonPayTo build

Integrate UMA OracleTo build

Integrate UMA OracleTo build

Load 5 to 10 curated marketsTo build

Load 5 to 10 curated marketsTo build

End-to-end testing in testnetBlocked by deploy

End-to-end testing in testnetBlocked by deploy

Phase 3: Hardening and Mainnet - Target: May 31, 2026

ItemPriority

ItemPriority

Deploy to Arbitrum One (mainnet)Critical

Deploy to Arbitrum One (mainnet)Critical

Verify contracts on ArbiscanCritical

Verify contracts on ArbiscanCritical

Resolve critical and high security findings (C2, C3, H1, H3, H4)Critical

Resolve critical and high security findings (C2, C3, H1, H3, H4)Critical

Seed liquidity for launch marketsCritical

Seed liquidity for launch marketsCritical

World Cup 2026 markets readyCritical

World Cup 2026 markets readyCritical

48-hour stability test with no interventionHigh

48-hour stability test with no interventionHigh

Technical documentation and runbookHigh

Technical documentation and runbookHigh

Rate limiting + input validationHigh

Rate limiting + input validationHigh

Final mobile responsive checkMedium

Final mobile responsive checkMedium

Post-MVP - Full Product Vision

ItemDescriptionEstimate

ItemDescriptionEstimate

ItemDescriptionEstimate

Direct BitsoMXN on / off ramp via SPEI with in-app USDC buy / sell$10K - $15K

Direct BitsoMXN on / off ramp via SPEI with in-app USDC buy / sell$10K - $15K

Direct BitsoMXN on / off ramp via SPEI with in-app USDC buy / sell$10K - $15K

Categorical markets3+ outcomes in extended AMM$10K - $15K

Categorical markets3+ outcomes in extended AMM$10K - $15K

Categorical markets3+ outcomes in extended AMM$10K - $15K

Scalar marketsNumeric-range markets like FX and inflation$10K - $15K

Scalar marketsNumeric-range markets like FX and inflation$10K - $15K

Scalar marketsNumeric-range markets like FX and inflation$10K - $15K

External auditThird-party audit firm$25K - $50K

External auditThird-party audit firm$25K - $50K

External auditThird-party audit firm$25K - $50K

Market-making botAlgorithmic liquidity management to keep spreads tight$5K - $10K

Market-making botAlgorithmic liquidity management to keep spreads tight$5K - $10K

Market-making botAlgorithmic liquidity management to keep spreads tight$5K - $10K

Push notificationsWhatsApp / SMS / push alerts$3K - $5K

Push notificationsWhatsApp / SMS / push alerts$3K - $5K

Push notificationsWhatsApp / SMS / push alerts$3K - $5K

User-generated marketsModerated user-submitted markets$10K - $15K

User-generated marketsModerated user-submitted markets$10K - $15K

User-generated marketsModerated user-submitted markets$10K - $15K

LeaderboardPublic user ranking by P&L and volume$3K - $5K

LeaderboardPublic user ranking by P&L and volume$3K - $5K

LeaderboardPublic user ranking by P&L and volume$3K - $5K

Native mobile appsiOS / Android via React Native or advanced PWA$15K - $25K

Native mobile appsiOS / Android via React Native or advanced PWA$15K - $25K

Native mobile appsiOS / Android via React Native or advanced PWA$15K - $25K

Referral programGrowth incentives for invited users$5K - $8K

Referral programGrowth incentives for invited users$5K - $8K

Referral programGrowth incentives for invited users$5K - $8K

Analytics dashboardPublic protocol metrics dashboard (TVL, volume, users)$5K - $8K

Analytics dashboardPublic protocol metrics dashboard (TVL, volume, users)$5K - $8K

Analytics dashboardPublic protocol metrics dashboard (TVL, volume, users)$5K - $8K

09. Technical Stack Summary

LayerTechnologyWhy it was chosen

LayerTechnologyWhy it was chosen

LayerTechnologyWhy it was chosen

BlockchainArbitrumLow gas, EVM-compatible, native USDC, mature ecosystem

BlockchainArbitrumLow gas, EVM-compatible, native USDC, mature ecosystem

BlockchainArbitrumLow gas, EVM-compatible, native USDC, mature ecosystem

ContractsSolidity 0.8.24 + OpenZeppelin + FoundryCustom architecture, ERC-1155, CPMM AMM with dynamic fees

ContractsSolidity 0.8.24 + OpenZeppelin + FoundryCustom architecture, ERC-1155, CPMM AMM with dynamic fees

ContractsSolidity 0.8.24 + OpenZeppelin + FoundryCustom architecture, ERC-1155, CPMM AMM with dynamic fees

Tokens`PronosToken` (ERC-1155)One contract for all markets, gas efficient

Tokens`PronosToken` (ERC-1155)One contract for all markets, gas efficient

Tokens`PronosToken` (ERC-1155)One contract for all markets, gas efficient

AMM`PronosAMM` (`x * y = k`)No off-chain engine, automatic liquidity, dynamic fees

AMM`PronosAMM` (`x * y = k`)No off-chain engine, automatic liquidity, dynamic fees

AMM`PronosAMM` (`x * y = k`)No off-chain engine, automatic liquidity, dynamic fees

Sports oracleCustodial multisig via Safe 2-of-3Public results, direct control, fast resolution

Sports oracleCustodial multisig via Safe 2-of-3Public results, direct control, fast resolution

Sports oracleCustodial multisig via Safe 2-of-3Public results, direct control, fast resolution

Political oracleUMA Optimistic OracleIndustry standard, on-chain dispute process

Political oracleUMA Optimistic OracleIndustry standard, on-chain dispute process

Political oracleUMA Optimistic OracleIndustry standard, on-chain dispute process

CollateralUSDC (Circle)Most liquid stablecoin on Arbitrum

CollateralUSDC (Circle)Most liquid stablecoin on Arbitrum

CollateralUSDC (Circle)Most liquid stablecoin on Arbitrum

On-rampMoonPay + SPEIApple Pay, Google Pay, cards, and MXN bank transfer

On-rampMoonPay + SPEIApple Pay, Google Pay, cards, and MXN bank transfer

On-rampMoonPay + SPEIApple Pay, Google Pay, cards, and MXN bank transfer

Wallet / AuthPrivy (EIP-4337 account abstraction)Email / Google / wallet with no seed phrases

Wallet / AuthPrivy (EIP-4337 account abstraction)Email / Google / wallet with no seed phrases

Wallet / AuthPrivy (EIP-4337 account abstraction)Email / Google / wallet with no seed phrases

FrontendReact 18 + Vite 5Fast iteration, SPA, mobile-first

FrontendReact 18 + Vite 5Fast iteration, SPA, mobile-first

FrontendReact 18 + Vite 5Fast iteration, SPA, mobile-first

BackendVercel Serverless FunctionsZero-config deployment, autoscaling, built-in cron

BackendVercel Serverless FunctionsZero-config deployment, autoscaling, built-in cron

BackendVercel Serverless FunctionsZero-config deployment, autoscaling, built-in cron

DatabaseNeon PostgreSQLServerless Postgres that pairs well with Vercel

DatabaseNeon PostgreSQLServerless Postgres that pairs well with Vercel

DatabaseNeon PostgreSQLServerless Postgres that pairs well with Vercel

MonitoringSentry + structured loggingPrivacy-safe error tracking

MonitoringSentry + structured loggingPrivacy-safe error tracking

MonitoringSentry + structured loggingPrivacy-safe error tracking

MultisigGnosis SafeIndustry-standard treasury and admin control

MultisigGnosis SafeIndustry-standard treasury and admin control

MultisigGnosis SafeIndustry-standard treasury and admin control

TestingFoundry (`forge test`)43 tests, >75% coverage

TestingFoundry (`forge test`)43 tests, >75% coverage

TestingFoundry (`forge test`)43 tests, >75% coverage

10. Competitive Differentiators

FeaturePolymarketMyriad MarketsPronos

FeaturePolymarketMyriad MarketsPronos

FeaturePolymarketMyriad MarketsPronos

FeaturePolymarketMyriad MarketsPronos

Curated LATAM marketsNoNoYes - Liga MX, Mexico politics, culture, FIFA

Curated LATAM marketsNoNoYes - Liga MX, Mexico politics, culture, FIFA

Curated LATAM marketsNoNoYes - Liga MX, Mexico politics, culture, FIFA

Curated LATAM marketsNoNoYes - Liga MX, Mexico politics, culture, FIFA

LanguageEnglishEnglishNative Spanish

LanguageEnglishEnglishNative Spanish

LanguageEnglishEnglishNative Spanish

LanguageEnglishEnglishNative Spanish

Crypto-free onboardingNo, requires wallet and bridgingPartialYes - email / Google -> embedded wallet

Crypto-free onboardingNo, requires wallet and bridgingPartialYes - email / Google -> embedded wallet

Crypto-free onboardingNo, requires wallet and bridgingPartialYes - email / Google -> embedded wallet

Crypto-free onboardingNo, requires wallet and bridgingPartialYes - email / Google -> embedded wallet

MXN on-rampNoNoYes - MoonPay + SPEI

MXN on-rampNoNoYes - MoonPay + SPEI

MXN on-rampNoNoYes - MoonPay + SPEI

MXN on-rampNoNoYes - MoonPay + SPEI

Transparent fees0% with hidden spreadVariableExplicit dynamic fee (0.05% - 2.5%)

Transparent fees0% with hidden spreadVariableExplicit dynamic fee (0.05% - 2.5%)

Transparent fees0% with hidden spreadVariableExplicit dynamic fee (0.05% - 2.5%)

Transparent fees0% with hidden spreadVariableExplicit dynamic fee (0.05% - 2.5%)

ResolutionUMA (slow)CentralizedFast multisig (24-48h) + UMA for politics

ResolutionUMA (slow)CentralizedFast multisig (24-48h) + UMA for politics

ResolutionUMA (slow)CentralizedFast multisig (24-48h) + UMA for politics

ResolutionUMA (slow)CentralizedFast multisig (24-48h) + UMA for politics

Target userGlobal crypto tradersGlobalLATAM and non-crypto users

Target userGlobal crypto tradersGlobalLATAM and non-crypto users

Target userGlobal crypto tradersGlobalLATAM and non-crypto users

Target userGlobal crypto tradersGlobalLATAM and non-crypto users

11. What We Need From a Dev Shop

Executive Summary

About 75% of the product is already built. The smart contracts exist and are tested. The frontend is functional with active Polymarket mode. The backend, including indexer, APIs, and database, is operational.

What is still needed to reach mainnet:

Critical Priority (before June 14)

1.	Deploy contracts to Arbitrum Sepolia, test them, then deploy to Arbitrum One

2.	Connect the frontend to the internal contracts (`PronosAMM` buy / sell / redeem)

3.	Wire the admin panel to contracts via Safe multisig

4.	Integrate MoonPay for deposits (Apple Pay, Google Pay, cards)

5.	Integrate UMA Optimistic Oracle for political markets

6.	Resolve critical and high security issues (C2, C3, H1, H3, H4)

7.	Run end-to-end testing of the full flow on testnet

8.	Load 5 to 10 curated launch markets (World Cup, Liga MX, politics)

Medium Priority (can be post-launch)

-	Gas sponsoring through Privy paymaster

-	Historical price chart (OHLC)

-	Unified portfolio (Polymarket + internal protocol)

-	Rate limiting and input validation on APIs

-	Final responsive pass

-	SPEI on-ramp

Nice to Have (post-MVP)

-	Categorical markets (3+ outcomes)

-	Push notifications

-	Leaderboard

-	Market-making bot

-	User-generated markets

-	Native apps

Repository and Access

ResourceURL / Location

ResourceURL / Location

GitHub repository`github.com/mezcalpapieth-jpg/pronos` (private)

GitHub repository`github.com/mezcalpapieth-jpg/pronos` (private)

Staging frontend`pronos.io/mvp/`

Staging frontend`pronos.io/mvp/`

Contracts`contracts/src/`

Contracts`contracts/src/`

Deploy scripts`contracts/script/DeployProtocol.s.sol`

Deploy scripts`contracts/script/DeployProtocol.s.sol`

Serverless API`frontend/api/`

Serverless API`frontend/api/`

DatabaseNeon PostgreSQL (connection string in Vercel env vars)

DatabaseNeon PostgreSQL (connection string in Vercel env vars)

Tests`contracts/test/` - 43 tests, run with `forge test`

Tests`contracts/test/` - 43 tests, run with `forge test`

Prepared by Simon Lacy - Founder, PRONOS
Last updated: April 2026
Confidential - For development evaluation only. Do not distribute.